## Slide 1
IT Consulting Predictive Analytics
Project Delivery | Resource Utilisation | Risk Management
Run: 2026-03-20 16:49:54 Projects: 106 Seed: 1774005593

## Slide 2
Executive Summary
Run: 2026-03-20 16:49:54 | 106 projects | 22 clients | 48 employees
30.3 d
Avg Delay (Days)
83.0%
% Projects Overdue
69
Forecast Alerts
46
High-Risk Items
88
Overdue Projects
50
Open Risks
48
Employees Monitored
Top 5 Most Delayed Projects
Project ID
Sector
Project Type
Delay (Days)
Forecast (Days)
99
Logistics
Maintenance
60
63
1
IT
ERP Implementation
59
56
29
IT
ERP Implementation
59
56
41
Energy
ERP Implementation
59
61
46
Logistics
Cloud Adoption
59
57

## Slide 3
Sector Performance Analysis
Average delay and overdue % by sector -- live from this run
Average Delay by Sector (days)
BFSI
39.6 d (16 projects)
IT
36.2 d (17 projects)
Auto
31.1 d (13 projects)
Energy
28.7 d (15 projects)
Finance
27.9 d (10 projects)
Logistics
27.6 d (20 projects)
Transportation
20.3 d (15 projects)
Most delayed sector this run: BFSI -- 39.6 day avg delay (16 projects)

## Slide 4
Project Type Analysis
Actual vs forecast delay by project type -- live from this run
Avg Delay (days): Blue = Actual Orange = Forecast
Custom Development
32.6
36.9
n=20
Cloud Adoption
30.5
32.1
n=24
ERP Implementation
30.4
31.0
n=27
Migration
29.7
33.1
n=20
Maintenance
27.8
30.8
n=15
Highest delay type: Custom Development -- actual 32.6d / forecast 36.9d

## Slide 5
Risk Analysis
Risk distribution from this run -- live data
144
Total Risks
46
High Impact
50
Open (Unresolved)
Risk Count by Impact Level
High
46
Medium
45
Low
53
Risk Count by Status
Closed
60
Open
50
Mitigated
34

## Slide 6
Key Recommendations
Auto-generated from this run's data
CRITICAL
69 projects forecast to breach SLA. Escalate to PMO immediately. Assign dedicated Project Managers.
HIGH PRIORITY
50 risks are still open. The BFSI sector has the highest average delay this run (30.3 d days). Introduce weekly milestone check-ins.
ACTION
88 projects are overdue (>10 days late). Custom Development projects are the most delayed type. Standardise delivery milestones for this project type.
RESOURCE
Review employee utilisation dashboard. Overloaded employees (>120% utilisation) directly correlate with project delays. Redistribute workloads before next sprint.
MONITORING
83.0% of projects are currently overdue. Schedule a weekly stakeholder review using the Power BI dashboard. Automate refresh via Power BI Service.

## Slide 7
Thank You
Generated automatically by the IT Consulting Analytics Pipeline
Run: 2026-03-20 16:49:54 Seed: 1774005593 Projects: 106